| Item | Who | When | Status |
| --- | --- | --- | --- |
| Meeting Minutes | Cruikshank | 6/1 | Draft – 6/7 |
| TechDoc liason |
| Make an announcement of WebCGM DOM work through TechDoc community | Don | 6/30 | TechDoc Workship cancelled |
| Interoperability project |
| Determine if updates are needed for new version of php | Franck | 6/10 |  |
| Transfer software to OASIS website | Franck/Lofton | 6/21 |  |
| Explore with Gabriella if she would consider being administrator for interop project | Dave | 6/15 | Email sent |
| Plan announcement for availability of project | Lofton | 6/30 |  |
| CGM V5 |
| Survey TC members for ideas on potential CGM V5 work | Dave | 6/1 | In work |
| Distribute CGM vision paper | Dieter | ?? |  |
| Follow up on PNG registration | Lofton | ?? |  |
| ATA/AECMA profiles |
| Contact Peter Zimmermann concerning AECMA CGM profile | Dave | 6/1 | Complete |
| Present WebCGM DOM architecture to ATA for approval/commitment | Dave | 6/24 | Complete |
| Present WebCGM DOM architecture to AECMA for approval/commitment | Dave/Andrew | 7/19 | Combine with Paris meeting |
| Attend AECMA EPWG meeting in Paris to present WebCGM concepts | Dieter | 7/19 |  |
| Document how a “delta” profile can be created according to “Rules for Profiles” | Lofton | 6/25 | Draft compete |
| WebCGM 2.0 |
| Draft proposal section for WebCGM 2.0 proposal to be sent to Chris Lilley | Lofton | 6/5 | Complete |
| Survey TC group for ideas on WebCGM 2.0 point out differences between ATA and WebCGM 1.0 | Dave | 6/1 | In work |
| Submit proposal to Chris Lilley and coordinate | Dieter | 6/4 | Complete |
| Create outline for WebCGM 2.0 document | Lofton | 6/30 |  |
| Draft an errata statement for WebCGM1.0 Release 2 to deal with the conflict on whether name is allowed on para/subpara | Lofton | 6//30 |  |
| Review zoom behavior words in WebCGM – Dieter will propose changes | Vendors | 6/30 |  |
| BHO |
| Send updated BHO to Dieter for evaluation | Ulrich | 6/1 | Complete |
| WebCGM DOM Architecture |
| Collect email discussion on XML companion data and put on website as an archive document | Lofton | ?? |  |
| WebCGM DOM design |
| Circulate DTD to TC group | Dave | 6/3 | Complete |
| Generic summary XML companion file technology & DOM | Dieter | 6/5 |  |
| Document detail of DOM architecture with decisions | Benoit | 6/8 | Complete |
| Affirmation of vendors to support the DOM and implement | Vendors | 5/27 | Complete |
| Create XML companion file DTD for WebCGM | Dave | 6/15 | Complete |
| Document meaning of color intensity | Don | 6/15 |  |
| Document method to allow change of root element in XML companion file | Franck | 6/15 |  |
| Miscellaneous |
| Work with Carol Geyer on PR release dealing with success of TC meeting | Lofton | 6/15 |  |