Steps for processing WebCGM 2.0

OASIS

Approval of Committee Specification

Notify TC administrator

Administrator conducts 7 day ballot - Special Majority Vote - TC vote in which at least 2/3 (two thirds) of the Voting Members vote "yes" and no more than 1/4 (one fourth) of the Voting Members vote "no". These numbers are based on the total number of Voting Members, regardless of the number of Voting Members present in the meeting.

Approval of OASIS Standard

Notify TC administrator by the 15th of a month

TC administrator has until the first of the next month to conduct OASIS ballot – first 15 days of the month is used for review, 16th through the end of the month is used for the ballot – 15% of OASIS membership must approve and less than 15% must disapprove

W3C

Cover letter for submission to OASIS

Responsibility – James Clark

W3C staff review and referral to Graphics Activity

W3C staff – 2 weeks maximum

W3C AC approval of Graphic Activity Statement

Includes call for participation – 4 weeks

Formation of W3C WebCGM working group

Do we need a meeting here?

Last call announcement

Submission to W3C for last call – minimum 3 week review (4 or 5 weeks might be required)

WG discuss and resolve last call comments

1 or more weeks

WG negotiates comment resolutions with commenters

1 or more weeks

Editing of specification to satisfy non-technical comments

1 week

Call for implementations

Implementation report

Conference call with Director for transition to PR review

Call for review of a proposed recommendation

Submission to W3C for approval – minimum 4 weeks

Publication of a W3C recommendation

By this time it’s approved

Possible scenarios

Best case

OASIS

Committee specification ballot – complete Nov 18

TC suspends work on specification until W3C last call and comment resolution is finished

Notify TC administrator – Feb 15

OASIS Standard – complete – Mar 31

W3C

Submission to W3C – Nov 21

Staff review – Dec 6

AC approval of graphics activity – complete Jan 3

Last Call – complete – Jan 24

Resolve comments – Jan 31

Negotiate resolutions – Feb 7

Final editing – 1 week – complete Feb 14

Implementations – satisfied

Proposed recommendation – complete Mar 8

Publication – complete?

Another (more likely) scenario

OASIS

Committee specification ballot – complete Nov 18

TC suspends work on specification until W3C last call and comment resolution is finished

Notify TC administrator – Mar 15

OASIS Standard – Apr 30

W3C

Submission to W3C – Nov 21

Staff review – Dec 6

AC approval of graphics activity – complete Jan 10

Last Call – complete Feb 14

Resolve comments – Feb 28

Negotiate resolutions – Mar 14

Final editing – 1 week – complete Mar 28

Implementations – satisfied

Proposed recommendation – complete Apr 25

Publication – complete?