UDDI Spec TC Meeting Agenda

Format:	Telecon

Date:		20040601

Chairs: 	Tom Bellwood, IBM, bellwood@us.ibm.com

Tony Rogers, Computer Associates, Tony.Rogers@ca.com

Secretary:	Luc Clément, Systinet, luc.clement@systinet.com

Logistics

Telecon:	Tue 1 June 2004 at 12:30 US Pacific time, for 2 hrs.

TC Telecon hosted by Andrew Hately, IBM. Call details:

- Toll free: 		1-888-241-8547

- Toll: 			1-719-884-0812

- Participant passcode:  703365

Other conference call times by region:

UTC: Tue-19:30, Seattle: Tue-12:30, New York: Tue-15:30, London: Tue-20:30, Frankfurt: Tue-21:30, Moscow: Tue-23:30, Tokyo: Wed-04:30, Sydney: Wed-05:30, Auckland: Wed-07:30

Thanks to Andrew Hately, IBM for hosting.

Agenda

1	Attendance	3

2	Additions to Agenda	3

3	Approval of Previous Minutes	3

4	Old Business	3

4.1	Administrative Items	3

4.1.1	FTF	3

4.1.2	Host for Next Telecon Meeting	3

4.2	Review of AR List	3

4.2.1	AR0002: Update to the “Key Partitions” TN	3

4.2.2	AR0025: Produce Errata to the "Using WSDL in UDDI, v2" TN	4

4.2.3	AR0039: Submission of a TN discussing implementation and usage issues related with the use of Unicode in elements and attributed of the anyURI datatype	4

4.3	QoS Technical Notes	4

4.4	"Using BPEL in a UDDI Registry" TechNote	5

5	V3 Standardization	5

5.1	Change Requests	5

5.1.1	Status of Change Request Submissions	5

5.1.2	CR062: Errata for SCC14N	5

6	UDDI v.Next Discussions	6

6.1.1	REQ004 – WS-Security Compatibility	6

6.1.2	REQ016 – Access Control	7

6.1.3	REQ017 – Grid Services	8

6.1.4	REQ018 – Trustworthiness	8

6.1.5	REQ019 – Management of Stale Data	9

6.1.6	REQ020 – Extended Find Qualifiers	9

6.1.7	REQ023 – Keyed Reference Group Behavior Override	10

6.1.8	REQ027 – Contacts	11

6.1.9	REQ028 – Taxonomy Management	12

6.1.10	REQ029 – Semantic Searching	12

7	Additions to Agenda	12

8	ADJOURNMENT	12

# Attendance

The chair will take attendance.

# Additions to Agenda

- TBD

# Approval of Previous Minutes

Motion:

Motion to approve the minutes of the 20040511 telecon meeting which are posted at: http://www.oasis-open.org/committees/download.php/6736/TCMinutes-V1.1-20040511.doc.

Minutes:

# Old Business

## Administrative Items

### FTF

Tom has booked IBM conference facilities in downtown San Francisco (Market St) for Monday 28, Tue 29 and Wed 30 June. Unfortunately, we did not follow-up via mail as we should have to confirm these arrangements.

We need to discuss:

- are the Mon 28 June – Wed 30 June dates ok with everyone?

- get confirmation of attendees

- request that Tom send out further info on venue

Minutes:

### Host for Next Telecon Meeting

Maud Cahuzac has agreed to host the 20 July telecom. Maud please send in call-in details to Luc so they may be posted.

Minutes:

## Review of AR List

### AR0002: Update to the “Key Partitions” TN

#0002: Update Key Partitions TN

Owner: Andrew Hately / Steve Capell

Status: Open

Assigned: 23 Apr 2003

Due: 02 Dec 2003

Steve Capell is working on a new version of this TN. He was aiming for a first draft by 1 June.

Discussion: Steve to report on progress.

Minutes:

### AR0025: Produce Errata to the "Using WSDL in UDDI, v2" TN

#0025: Produce Errata to the "Using WSDL in UDDI, v2" TN

Owner: Tony Rogers

Status: Open

Assigned: 18 Feb 2004

Due: 03 Mar 2004

Discussion: Tony to report on progress in updating this TN with the agreed upon changes.

Minutes

### AR0039: Submission of a TN discussing implementation and usage issues related with the use of Unicode in elements and attributed of the anyURI datatype

#0039: Submission of a TN discussing implementation and usage issues related with the use of Unicode in elements and attributed of the anyURI datatype Owner: Claus von Riegen Status: Open Assigned: 16 Mar 2004 Due: 16 Jul 2004

We resolved that it was entirely legal to use Unicode chars in element and attributes defined as anyURI, though identified that some tools (e.g. Xerxes) currently erroneously reject use of Unicode chars in attribute/elements of type anyURI.

Claus agreed to author a TN discussing implementation and usage issues that would be encountered by developers, implementers and users.

Minutes

Claus has taken a one-meeting leave of absence. This topic is deferred to the June FTF.

## QoS Technical Notes

Discussion: Luc to update TC on progress on this TN and relationship with activities happening in the WSDM TC.

Minutes:

## "Using BPEL in a UDDI Registry" TechNote

The "Using BPEL in a UDDI registry" TN was posted by Claus (http://www.oasis-open.org/apps/org/workgroup/uddi-spec/download.php/6407/uddi-spec-tc-tn-bpel-20040415.doc).

Editors were assigned at the 20040511 telecon: Luc and either John or Andrew.

Discussion: Editors to report on progress

Minutes:

# V3 Standardization

## Change Requests

### Status of Change Request Submissions

We had originally targeted a submission of the v3 spec as an OASIS Standard by the end of the summer. Also included in this submission should be the SCC14N spec. We need to discuss:

- Number and timing of planned Change Request submissions

- Availability of a minimum of 3 implementation "successfully using" the v3 spec and the scc14n spec; the version of the spec in question needs to be the version we are putting forth. Per http://www.oasis-open.org/committees/guidelines.php#spectostand:

Certification by at least three OASIS member organizations that they are successfully using the specification. (Despite numerous requests, the OASIS TC Administrator feels it is not in the TC's best interests to further define the meaning of "successfully using". The implementation could really be anything from prototypes or proof of concept all the way up to shrink-wrapped software. Defining this further would only restrict the definition and make it harder for member organizations to say that they are successfully using the specification.) This certification can be in the form of a simple statement in email from a company representative, e.g. "I certify that XYZ company is successfully using...." The implementers must also certify that their implementations comply with known IP encumbrances (see IPR below). The submission should include the URLs of these mail messages in the TC's email archive.

Minutes:

### CR062: Errata for SCC14N

We are waiting to issue our first errata for the SCC14N spec based on:

- Bob Atkinson’s suggested change request - see http://www.oasis-open.org/archives/uddi-spec/200402/msg00090.html (CR posted to: http://www.oasis-open.org/apps/org/workgroup/uddi-spec/download.php/5900/uddi-spec-tc-cr062-element_only_whitespace-20040217.doc); and

- namespace issues identified by Andrew which he is trying to resolve to produce a single compound CR. He was to discuss this matter with Bob and confirming the changes with him.

Andrew to report on progress.

Minutes:

# UDDI v.Next Discussions

Review progress on the requirements, proposals and ARs.

The latest “UDDI v.Next Project, Requirement and Proposal Status” document is posted in the uddi-vnext-proj-status.htm document of the v.Next Activities folder (http://www.oasis-open.org/apps/org/workgroup/uddi-spec/documents.php?params=1&expanded_folders=471&shrink_folder_id=471#folder_471).

### REQ004 – WS-Security Compatibility

This requirement is being handled largely through the use of four TN as follows:

- "HTTP Basic and Digest Authentication" TN – This TN has been expanded to include 1) BasicAuth and 2) MD5 Message Digest Auth. The TN is posted at http://www.oasis-open.org/apps/org/workgroup/uddi-spec/download.php/6132/uddi-spec-tc-tn-httpauth-20040316.doc.

Action items:

  - Andrew to add keyGenerator tModels

  - Andrew to list all prerequisite TNs

  - Tony and Mirek will do a proofing run over the TN.

- "WS-Security TN for Modeling Issuing Authorities & Tokens in UDDI" TN. This TN will introduce the Taxonomy for Issuing Authorities tModel including PKIX, x509, Kerberos and others (TBD)

- "WS-Security TN for Modeling WS-Security in UDDI" TN. This TN will introduce the following tModels:

  - two applicable WS-Security tModels:

    - WS-Sec Signature tModel

    - WS-Sec Encryption tModel

  - two token mapping tModels. They will cover the following example usage: “I have a cert for this, but here is how I want it expressed”.

    - X509 tModel

    - WS-User/Token tModel

  - for interoperability purposes, we will require a supporting taxonomy to address DSig Profiles, an Encryption Profiles and Token Profiles. This will be modeled by:

    - WS-Security Taxonomy tModel

- "WS-Security TN for modeling Basic Security Profile for WS-I" TN. This TN (which can now be worked on due to the availability of the WS-I Basic Security profile) will include the following tModels:

- WS-Basic Security tModel

- SSL tModel

- Token Mapping Trust Domain tModel

Andrew was targeting 11 May to complete a first draft of the "WS-Security TN for Modeling Issuing Authorities & Tokens in UDDI and WS-Security TN for Modeling WS-Security in UDDI TNs. This did not happen.

Discussion:

- Discussion that the above breakdown of TNs and activities is sufficient and correct

- Obtain report on status from Andrew, Tony and Mirek on HTTP Basic and Digest Authentication TN

- Obtain status from Andrew on items 2, 3 and 4

Minutes

### REQ016 – Access Control

Two approaches are being evaluated as part of this activity: one that breaks the containment model and one that does not. They are as follows.

#### AR0031: Complete Work on the RQ-016 Proposal (Breaking the containment model)

#0031: Complete Work on the RQ-016 Proposal (Breaking the containment model) Document

Owner: Andrew Hately

Status: Open

Assigned: 24 Feb 2004

Refer to Section 6.1.2.1 of http://www.oasis-open.org/apps/org/workgroup/uddi-spec/download.php/6315/TC_FTF_Minutes-V1.4-20040330-0402.doc of the NZ FTF for background on this AR.

Action item: Andrew to post proposal.

At the last telecon: Andrew and John were to report on progress developing the proposal based on discussion from the NZ FTF.

This item was held over until the 1 June telecom to give Andrew and John time to work on the proposal.

Minutes

#### AR0038: Produce RQ-016 Proposal - Not breaking the containment model.

#0038: Product RQ-016 Proposal - Not breaking the containment model

Owner: Andrew Hately

Status: Open

Assigned: 12 Mar 2004

Refer to Section 6.1.2.2 of http://www.oasis-open.org/apps/org/workgroup/uddi-spec/download.php/6315/TC_FTF_Minutes-V1.4-20040330-0402.doc of the NZ FTF for background on this AR.

John was to prepare a proposal and will report on progress.

Minutes

### REQ017 – Grid Services

This topic remains an open issue.

Minutes

If applicable.

### REQ018 – Trustworthiness

#### AR0032 - REQ 18: proposal using WS-Policy to address machine assessment of registry policy

#0032: REQ 18: proposal using WS-Policy to address machine assessment of registry policy

Owner: Claus von Riegen

Status: Open

Assigned: 24 Feb 2004

At the last telecon, Claus talked to the WS-Policy authors about the IP issues we identified in previous telecons and which has been staling progress on adopting it for use with UDDI. He doesn’t expect the licensing term will change on the currently posted specs, but he expects them to change on the next versions of the specs which will be the ones submitted for standardization. The expectation is that the licensing terms will be reasonable and non-discriminatory (they may also be royalty-free). What is not known at this time is when the specifications would be submitted to a standards body.

Discussion: We need to discuss and resolve the following:

- get agreement that the UDDI Spec TC will start work on the use of WS-Policy prior to its submission to a standards body based on currently published specifications;

- delay the activity until the next revision (but prior to standardization submission) of the spec; or

- delay activity until such time that a standardization submission is made

TC to discuss alternative and reach consensus, or agree to defer until the FTF when Claus can join us to discuss.

Minutes

#### AR0034 - REQ 18: TN on the subject of securing the channel

#0034: REQ 18: TN on the subject of securing the channel

Owner: Rob Kochman

Status: Open

Assigned: 24 Feb 2004

After the last telecon Tony was to take the next pass at drafting this document – the first draft needs some work.

Tony to report on progress.

Minutes

### REQ019 – Management of Stale Data

#### AR0033

#0033: REQs 18/19: proposal validation of data

Owner: Tony Rogers

Status: Open

Assigned: 24 Feb 2004

Tony has submitted two proposals, one on Data Validation, and one on GetQualifiers. During the NZ FTF, Tony made updates to the Data Revalidation proposal based on input during the meeting.   See:  http://www.oasis-open.org/apps/org/workgroup/uddi-spec/download.php/6463/uddi-spec-tc-prop018-revalidation-20040309.doc

We set the proposal on GetQualifiers aside for the time being.  For Data Validation, there were two things that needed be revisited:

- There is a standard format for expressing digital signature validity, and it may well be appropriate to provide that result in place of a single true/false for the signature validity (including things like: certificate expired, for example).

- We should look at the possible results from validateValues, and use that in the keyedReference invalidity report.

During the last telecon Andrew suggested that much of what we require from DSS is satisfied by XKMS, so we not need to reference DSS – we may be able to use XKMS’s ValidateResult directly, which obviates that worry.

Discussion:

- Andrew was to provide words to Tony to incorporate into the next revision. Obtain status.

- Tony to report on progress.

Minutes

### REQ020 – Extended Find Qualifiers

#### AR0035 – Cleanup of Proposal for REQ020 – Extended Find Qualifiers for Bags

Notes from the NZ FTF:

Looking at the revised proposal for extended inquiry. We revised some of the wording to make it clearer.

We reviewed the suggested new XML, including the addition of the notOperands bags to all the inquiries.

A question about whether there is a use case for forcing comparisons to include keyName – it appears in the requirement summary, and was prioritized, but does not appear elsewhere in the requirement. The proposal does not describe the addition of a FindQualifier to control this behaviour, despite that being the understanding of the group. Max urged moving this proposition into the Semantic Search proposal, because there are use-cases that fit better in that requirement. Max will write a section on this, which Rob will incorporate into REQ029.

Andrew asked that a detailed backwards compatibility section be written, describing the differences between the 3.0 version of the inquiries and the proposed next version.

Tom still has a to-do to create a table which explains the differences between V3 and the new behavior for these find qualifiers.  He is targeting completion by end of May. Other than that, this proposal is nearly complete.

Discussion: This topic was deferred to the 1 June during the last telecon. Tom & Daniel to report on progress.

Minutes:

### REQ023 – Keyed Reference Group Behavior Override

#### AR0036 and AR0037 – Update of REQ023 and PROP023

#0036: Produce updates from FTF discussion: Keyed Reference Group Behavior Override - REQ 23

Owner: Daniel Feygin

Status: Closed

Assigned: 24 Feb 2004

#0037: Redesign Proposal for Keyed Reference Group Behavior Override - REQ 23

Owner: Daniel Feygin

Status: Closed

Assigned: 24 Feb 2004

Notes from the NZ FTF:

In reviewing the document, categoryBag was modified to allow use of keyedReferenceRange as well as keyedReference and keyedReferenceGroup. Andrew argued forcefully for using keyedReferenceGroup in place of keyedReferenceRange. There was lengthy discussion of this argument – whether or not to use a new structure.

We went through the revised document, but it still contains the web service call out for comparisons, which is viewed as far too expensive (making large numbers of calls to answer a query with large numbers of potential matches).

We decided that we needed to return to the requirements document to redefine what we want to do. We altered the requirement document to be much more specific – see the revised version of the document in Kavi.

We continued the discussion, attempting to modify the proposal to fit the revised requirements. It was suggested that we look at all possible combinations of data combined with operators combined with constraints, to see if there are any unexpected cases. Looking at this we found a bit more in the way of requirements.

Resistance to defining a new structure for ranges continues. Another solution was posited, using keyed reference group, using special canonical tModels for such items as lower bound (inclusive/exclusive), upper bound, top, bottom, left, right (all ditto). Yet another proposal was suggested, using the keyName in a keyedReference as a special indicator (this is not popular because it implies giving meaning to keyName that has been resisted all along).

At the FTF, Andrew offered to write up the alternative proposal based on keyedReferenceGroup.  Tom to assist as needed.   Andrew & Tom to report on progress, but this item is not expected to be completed before the 1 June telecom.

Minutes

### REQ027 – Contacts

Notes from the NZ FTF:

The canonical representation of person names and addresses is poorly defined in general.  That makes it difficult to standardize anything for these.  Max had a proposal for name/address for using 3rd party tools for name/address matching.  Still difficult to standardize though.

Other point is whether we’re really likely to use a personal relationship as a search criteria. There has not been a huge outcry for contact-based queries.

Contact solution needs to be revisited based upon updated proposal for Access Control we now need to develop.

Are there other benefits compelling enough to cause us to break out other elements of a contact into separate top-level keyed entities?

Should we formalize something around the “usetype” attribute? There is some real value in including this, or another indicator of the role this contact plays.

Steve indicated we haven’t included a requirement for consistency of data. That can be the downfall of many a directory.

In larger organizations, even sometimes in smaller ones, there is likely to be one (or more) directories of people and possibly positions/roles. It seems less than useful to pursue a path of duplicating such functionality in UDDI. The original purpose of the contact information came from the history of UDDI as a public registry, where reference to a directory would be unlikely, or possibly inconvenient. Given the way UDDI is being used, perhaps we need to revisit the need for contacts information altogether?

At the FTF, Daniel was “volunteered” to write the proposal/s – to be confirmed with him.  The potential solutions are:

- Make contact a top-level keyed entity

- Make contacts into a pointer into an external directory

- Remove contacts altogether, and write a TN on how to add contact info via bindings.

Discussion: Seek level of support from Daniel to work on this proposal.

Minutes

### REQ028 – Taxonomy Management

#### AR0028 - Submit Reqts Document for REQ-028

We have adopted the OWL approach proposed by John. John is currently working on the management APIs. He is unclear on the navigation API requirements and will make clarifying proposals. He has already covered the basic representation in his original proposal, and was going to post a new version when he has fleshed out the management APIs. The navigation APIs and their impact on the form of the data remained an open issue during the last telecon.

John was to host a dedicated call to resolve these issues; this did not occur. In his 17 May posting, John stated "My current view is that I will omit from my proposal the single priority 2 requirement for a browsing/navigation API, and keep the management capabilities to the minimum, assuming that a client/tool will offer similar taxonomy management capabilities to a UDDI registry.  I will try and get this proposal out this week."

Discussion: John to discuss progress

Minutes

### REQ029 – Semantic Searching

#### AR0030 - Submit Proposal Document for REQ-029

At the FTF, we reviewed and updated the priorities in the requirements document which Rob previously submitted. The updated version is posted at: http://www.oasis-open.org/apps/org/workgroup/uddi-spec/download.php/5884/uddi-spec-tc-req029-semanticsearch-20040308.doc

Max also agreed to submit content for this proposal.  Rob is the proposal owner. Rob was targeting submission of a proposal prior to the 1 June telecon.

Discussion: Rob to report on progress.

Minutes

# Additions to Agenda

TBD

# ADJOURNMENT