## Slide 1: Development Methodologies for Vocabularies
Waterfall vs. cyclical, ‘big bang’ vs. evolutionary—a case study of two projects
Jim Gabriel 25 April 2005, OASIS Symposium, New Orleans
The Future of XML Vocabularies

## Slide 2: Agenda
Development methodologies
Cyclical case study
Waterfall case study
Observations
Recommendations

## Slide 3: Development Methodologies
Cyclical
   Evolutionary roll-out
Waterfall
   “Big Bang” roll-out

## Slide 4: Cyclical
When to use the Cyclical method:
  Legacy
  High expectation of change
  Virgin territory
Benefits:
  Incremental roll-out
  Gradual user acclimatization
  Can (and should) be model-driven
Drawbacks:
  Needs powerful tools
  Needs discipline
  People can become bottlenecks

## Slide 5: Waterfall
When to use the Waterfall method:
  New systems (clean-sheet development)
  Low expectation of change
  Well-understood territory
Benefits:
  “Big-bang” roll-out
  Simple development environment infrastructure
Drawbacks:
  Oligarchy
  Change = shock to the system

## Slide 6: Cyclical Case Study
Customer support portal

## Slide 7: Scope
Vocabulary required for:
  Library
  Classroom
  Technical Support
  Publishing system
Development team:
  7 stakeholders
  4 departments
  2 countries

## Slide 8: Constraints
Information lifecycle spanned multiple versions
Publishing system requirements constantly evolving
Unpredictable document types assembled from existing components
Dynamic, incremental publishing
No broken links allowed
All information must be single-source
Proprietary plug-ins to access content not allowed
Authors to be able to directly update content

## Slide 9: Working methods
Investigation:
  Users
  Producers
Information mapping
DTD design
Data conversion, data entry, new authoring
Evolve design (change DTDs)
Rebuild publishing system
Synchronize content
Repeat (goto Evolve design)

## Slide 10: Was the cyclical method suitable?
In theory, yes
In practice, no
  We developed 65+ schemas
  Evolution of schemas is not straightforward
  Evolution of content is difficult
  Technology unable to support evolution process
  Experts become bottlenecks
  Team quickly de-motivated

## Slide 11: Waterfall Case Study
Next generation of vodafone Live!

## Slide 12: Scope
Various other systems currently operating
Ongoing development effort around the globe
Content from 3rd parties around the globe
Roll-out to more and more Vodafone subsidiaries
Support more and more content providers
Cater for very different types of content
Support deployment in new geographies
Manage new types of content without re-engineering core components
Many stakeholders, 1 Architect, 1 Schema Designer/Developer

## Slide 13: Constraints
Similar in many respects to the Cyclical case study
Specifically:
  Both mobile-centric and content-centric
  Address the current and future needs of all the Vodafone operating divisions
  Incorporate the latest developments in XML standards
  Provide fine-grained access to varied content

## Slide 14: Working methods
Investigation
Schema design
Delivery
Implementation

## Slide 15: Was the waterfall method suitable?
Yes, for the initial phase
  Robust, comprehensive design
  Development straightforward
  22 schemas developed
Changes may force a different approach in the future
Problems, if any, not visible to central group

## Slide 16: Observations
Conclusions and lessons learned

## Slide 17: Some conclusions
The waterfall approach is ideal when implementation happens later
The cyclical approach to schema development is necessary in any situation where:
  Implementation happens simultaneously
  The implementation needs to stay alive throughout the process of change
  You have documents and application logic with a shelf-life longer than the schemas
Maintenance is always cyclical
The cyclical method is difficult to apply with XML

## Slide 18: Some reasons for the conclusions
XML schemas have no ‘source code’
XML schemas are not models, rather, they are expressions of a model
Source control systems add little value
Version management of schemas difficult to enforce
Team development impractical
Change management unscientific
  Relaxing constraints = easy
  Tightening constraints = difficult
Impact of change impossible to predict

## Slide 19: Some consequences
Increased risk
  Increasing likelihood of failure over time
  Decreasing reliability (‘buggy’ behaviour)
  Diminished understanding of the system
  Vendor and supplier lock-in
Increased costs
  Unpredictable costs
  Resource bottlenecks
  Lengthening development cycles
Decreased compliance with standards
Inability to change existing systems

## Slide 20: Retro-fitting XML into a Methodology
Methodologies need supporting technologies
Cyclical development best served by Model-Driven Architecture (MDA)
Mainstream software development technologies are not designed to cater specifically for XML:
  UML, CASE tools…
  CVS et al
  AppDev systems
XML development tools are great for helping to create systems, but not for managing or evolving them

## Slide 21: Recommendations
Addressing the technical shortfalls of existing methodologies for XML

## Slide 22: Progressing the Technology to fit XML
Team development
Object-level:
  Modelling and development
  Source control
  Version control
  Impact analysis
  Change management
Deploy and release

## Slide 23: Team Development
Needed for team development of large XML schema families, and the applications they constrain:
  Single-user workspaces
  Multi-user resources
  Locking strategies
  Conflict resolution
  Impact analysis
  Coherent version management
  Groups, Permissions, User roles
  Definable releases
  Deployment mechanism

## Slide 24: Object-level…
XML = mechanism for applying names to objects
XML Schema = very OO, but…
XML declarations != objects in an OO sense
A name should be a property of an object
XML objects from a programmer’s perspective are:
  Schemas
  Transformations
  Instances
  (etc.)
…all of which provide a container for multiple references to single objects, duplicated to the nth degree
Charting dependencies between objects is almost impossible

## Slide 25: Managing objects requires abstraction
Rise above implementation issues
Model-Driven Architecture (MDA)
Conceptual
External
Internal

## Slide 26
XML Schemas and Transformations
ORDER*.XSL
ACCEPT*.XSL
SHIP*.XSL
INVOICE*.XSL
ORDER.XSD
ACCEPT.XSD
SHIP.XSD
INVOICE.XSD
Order A E F G H I
Accept A B F G H I
Ship A B E F G H L
Invoice A B C D F G H I J K M
XML Payloads
ORDER
I
A
E
F
ACCEPT
I
A
B
F
SHIP
L
A
B
F
E
INVOICE
I
A
B
F
C
D
Payload
for Order
Payload
for Accept
Payload for Ship
A
Payload for Invoice
Object Model
Mappings
for Order
Mappings
for Accept
Mappings for Ship
Mappings for Invoice
}
}
}
}
}
Version Control
Build:
Object versions:
A
A
A
A
A
A
A
A
A8
A7
A6
A5
A4
A3
A2
A1
84
85
86
87
88
89
91
90
Notes: <number>
<footer>
<header>
<date/time>
With the model many things become possible as each …..

## Slide 27: Pure XML Modelling
Retro-fitting XML into other models:
  Interesting
  Not straightforward
  Creates dependencies
  Re-invention of wheel syndrome with new Recommendations
 Ergo: Create a pure XML model
Significant superset of XSD

## Slide 28: Necessary Technology
Repository
User administration
Container hierarchy:
  Cabinets
  Projects
Tasks  build  release  deploy
Object-level version control:
  Mix & match = nonsense!
  Consistency + zero conflict
  Context of release = the required level

## Slide 29: Necessary Process
Project #1 Single-user workspace.
Import
*.DTD
*.XSD
Check in changes
Developer
Central point of management
Administrator
Working on checked out objects, new objects, and imported objects
Project #2
Developer
Project #3
Developer
Project #4
Developer
Make a new Release
1.1 1.2 2.0
Update to new build
Check out objects
Build and versioning
Build n of object model
A
An
Integrated
Tasks
Task #1 Task #2 Task #3
Task #3
Task #2
Task #1
Un-integrated
Tasks
*.XSL
*.XSD
*.DTD

## Slide 30: Summary
Waterfall method is good when applicable
Waterfall method often insufficient
Cyclical method usually preferable
Cyclical method difficult to apply
Traditional technology presents challenges
XML is unique
Schema development = evolution management
XML requires unique technology to address evolution management